Group 2- Cricbuzz

Cricbuzz is a web application for getting updates regarding cricket. It includes live scores of a match to news regarding cricket all over the world. This application is a dynamic project where the scores are updated on real time basis.

The page is divided into multiple regions having navigation bar, live scores, news, videos, photos and advertisements. This project can be achieved by using many technologies like Spring Boot, Spring Data, Mongo DB, Angular, Spring rest and so on.

We have divided the project into many milestones having various stories in it. By doing this, we can calculate the average time taken and testing can be done easily.

# Milestone 1: UI (static page) [70 hrs]

The Header contains various elements like LOGO, Teams, Player profile and matches search. On selecting any of these options their respective pages are loaded. Body contains the video links, match scheduled links and live score board .Footer contains routing links.

## Stories:

1. **Header:** In header we are using Angular/Node, using which we are completing the following sub stories. [13 hours]

* **Logo:** In this story when the end user or client clicks on the cricbuzz logo it will redirect to the home page irrespective of the page the user is in. In this we will be using an online logo editor from which we will make our website logo.
* **Team**: In this story, we are using Angular - Routing to navigate. On selecting this tab, it takes us to a new page where we get the options like International, League, and Women team. On selecting one of the option the user is able to view the respective list of countries/clubs that are active in cricket.
* **Player Profile:** In this story, we are using Angular - Routing to navigate. On selecting this tab, it takes us to a new page where we get the details of particular player.
* **Matches:** In this story, we are using Angular - Routing to navigate. On selecting this tab, it takes us to a new page where we get the details of upcoming and previous matches.
* **Testing:** Above links are tested according to the requirements

1. **Footer**: In footer we are using Angular/Node, using which we are completing the following sub stories.

[13 hours]

* **Routing Links:** In this story, we are using Angular - Routing to navigate. It contains the links for all the HTML pages.
* **Social Links:** In this story, we are using Angular - Routing to navigate. It contains the links for all the HTML pages.
* **Testing:** Above links are tested according to the requirements.

1. **Body:** In body we are using Angular/Node, using which we are completing the following sub stories.

[38 hours]

* **News Component:** In this story, we are using Angular - Routing to navigate and Api-links to get latest updates. This link will reach you to the new page which consists of all the news related to cricket. Here we have link button in which the page will routed to the news component. [3 hours]
* **Video Component:** In this story, we are using Angular - Routing to navigate and Api-links to get videos from external sources. This link will reach you to the new page which consists highlights of the previous matches. Here we have link button in which the page will routed to the video component. [4 hours]
* **Score Board:** In this story, we are using Angular - Routing to navigate and Api-links to get latest updates. This link will show the live score of the match. After clicking score board linkit will route you to the live score component.
* **Match Schedule:**  In this story, we are using Angular - Routing to navigate and Api-links to get latest updates. This will show the details of upcoming matches.[3 hours]
* **Player search :** In this story, we are using Angular - Routing to navigate and Api-links to get player details. This will show the details of each player in a team.
* **Testing:** Above links are tested according to the requirements.

1. **Integration and Testing**: Above UI is Integrated and tested according to requirement.[6 hours]

# Milestone 2: UI (Reactive page)

The Header contains various elements like LOGO, Teams, Player profile and matches search. On selecting any of these options their respective pages are loaded. Body contains the video links, match scheduled links and live score board .Footer contains routing links.

## Stories: